# Travel App: Project Brief, Story Cards and 4-Week Plan

Working name: Wanderly (placeholder). Document type: product brief and delivery plan. Duration: 4 weeks (4 one-week sprints).

## 1. Project Overview

Wanderly is a mobile travel companion that builds a personalised itinerary from the traveler's preferences and time available, guides them on the ground with an AI storyteller, and rewards them with a traveler ranking based on the trips they complete and review.

The core experience is a split screen: the itinerary on the top half and an interactive map with the fastest route on the bottom half. Tapping a stop opens an AI guide that narrates the story of the place in text or voice, and can explain historical artefacts from a photo.

### Problem

Travelers lose hours researching, stitching together blogs and maps, and still miss the story behind the places they visit. Group trips make it worse because everyone has different tastes.

### Solution

One app that plans, navigates, explains and remembers the trip, for solo travelers and groups.

### Goals

- Generate a usable itinerary in under 30 seconds after the person finishes choosing preferences.

- Make every stop richer through guide narration (text and audio).

- Support groups by merging several people's preferences into one fair plan.

- Give spontaneous travelers a one-tap answer to "what should I do right now?"

- Build long-term engagement through profile, reviews and traveler ranking.

### Target Users

- Solo explorer (Ana, 26): loves history, wants to move efficiently, likes meeting people.

- Friend group (Mihai and 3 friends): different interests, wants one plan nobody hates.

- Spontaneous local or tourist (Elena, 34): has two free hours and wants a good idea nearby.

## 2. Scope

### In scope (MVP)

- Account creation, login, profile with ranking, trip history and reviews.

- "Start Adventure" preference flow and AI-generated itinerary.

- Split-screen itinerary plus optimised-route map.

- AI Guide: text story, voice narration, photo-based artefact explanation.

- Group Match itinerary.

- Surprise Me within a 2 km radius, based on mood.

- Reviews that feed the traveler ranking.

### Out of scope (later)

- Booking flights, hotels or tickets.

- Offline maps and offline guide.

- Social feed, friends and following.

- Paid subscriptions and monetisation.

- Multi-language guide (MVP ships in English only).

### Priorities (MoSCoW)

- Must: auth, profile, preferences, itinerary generation, split-screen map, guide text chat.

- Should: voice narration, Surprise Me, reviews and ranking.

- Could: Group Match, photo recognition.

- Won't (this release): items listed as out of scope.

## 3. Design Direction

This section records the visual direction for the designer; no mock-up is part of this document. Key principles:

- Split-screen home for an active trip: itinerary (top, scrollable) and map (bottom, fixed). A draggable handle between them lets the person resize the halves.

- Warm, adventurous palette: deep teal as the primary colour, sunset orange for actions, soft sand backgrounds, with full dark-mode support.

- Thumb-friendly: primary actions in the bottom third of the screen, minimum 44 px touch targets.

- Bottom navigation: Home, Adventure, Surprise, Profile.

- Voice first when walking: large play and pause control, auto-scrolling transcript.

### Screen inventory

- Splash and onboarding

- Sign up and login

- Home (trip dashboard, quick actions)

- Start Adventure: preference wizard (travel style, interests, priorities, budget, pace)

- Trip details: destination, dates or duration, group members

- Itinerary and map (split screen)

- Location detail with "Hear the story"

- Guide chat (text and voice) with camera button

- Artefact scanner and result

- Group Match setup and merged result

- Surprise Me: mood picker and result card

- Profile: rank badge, stats, trips, reviews

- Review a trip or place

- Settings

## 4. Suggested Technical Approach

This is a recommendation; the team can adjust.

- Mobile:

- Backend:

- Auth:

- Maps and routing:

- AI: an LLM API for itinerary generation, guide stories and group merging; a vision-capable model for artefact photos; a text-to-speech service for narration.

- Storage: object storage for review photos and scanned images.

### Key data entities

User, Preferences, Trip, Itinerary, Stop, Review, RankingEvent, GroupMember, GuideMessage.

## 5. Traveler Ranking (proposed rules)

Points are earned from verified actions. Ranks: Tourist (0), Explorer (100), Navigator (300), Pathfinder (700), Legend (1500).

- Complete a trip: +50

- Visit a stop (check-in within 150 m): +5

- Leave a review with text: +10; with photo: +15

- Complete a group trip: +20 bonus

- Use of Surprise Me and finishing the suggested visit: +10

Anti-abuse: one review per place per trip, check-in must match location, rate limits on reviews.

## 6. Four-Week Delivery Plan

- Week 1: Foundation and Preferences. Design system, project setup, auth, profile shell, preference wizard.

- Week 2: Itinerary and Map. Itinerary generation, split-screen UI, route optimisation, trip saving.

- Week 3: AI Guide. Guide chat, voice narration, artefact photo recognition.

- Week 4: Social, Spontaneity and Release. Group Match, Surprise Me, reviews and ranking, QA, beta release

## 7. Epics, Story Cards and Subtasks

### Epic A: Foundation and Account (Week 1)

#### Story A1: Project setup and design system (3 pts, Must)

As a developer, I want a configured project and a shared design system so that all screens look consistent and builds are reliable.

Acceptance criteria

- App runs on iOS and Android simulators from a clean checkout.

- Colour, typography and spacing tokens exist for light and dark mode.

- CI runs lint and tests on each pull request.

Subtasks

- Initialise repository, branching strategy and environment files.

- Set up CI pipeline (lint, unit tests, build).

- Create design tokens and base components (button, input, card, chip, bottom sheet).

- Configure navigation and bottom tab bar.

- Set up backend skeleton, database and staging environment.

#### Story A2: Sign up and login (5 pts, Must)

As a traveler, I want to create an account and log in so that my trips and ranking are saved.

Acceptance criteria

- Email and password sign-up with validation and clear error messages.

- Google and Apple sign-in work on respective platforms.

- Session persists after restarting the app; logout clears it.

- Password reset by email works.

Subtasks

- Design and build sign-up, login and reset screens.

- Integrate the auth provider and secure token storage.

- Implement backend user model and profile creation on first login.

- Add splash and three-screen onboarding.

- Write tests for auth edge cases (wrong password, expired session).

#### Story A3: Traveler profile and preferences (10 pts, Must)

As a traveler, I want a profile with my details, my travel preferences and a history of the places I visited so that the app plans trips that fit me and I can see where I have been.

Acceptance criteria

- Profile shows avatar, name, bio, home city, age and total points.

- Profile can be edited (name, photo, bio, home city) with validation and clear error messages.

- Preference wizard, reachable from the profile and from the first "Start Adventure" when preferences are empty: travel mode (solo, couple, friends, family), interests (history, nature, food, nightlife, art, adventure; multiple allowed), priority (social activities, relaxation, culture, budget), pace (relaxed, balanced, packed).

- Wizard has a progress indicator, back navigation and the ability to skip optional steps.

- Preferences are saved to the profile, pre-filled on the next trip and editable at any time.

- Points: the traveler earns 10 points the first time they visit a tourist objective (check-in within 150 m); visiting the same objective again earns no points.

- Travel history (progress): the profile lists the countries visited; opening a country shows the tourist objectives visited there with the visit date. Lists are paginated.

- Empty states encourage starting a first adventure (no history) or completing the wizard (no preferences).

Subtasks

- Backend: add bio to User; address is used as home city.

- Backend: create the Preferences entity (one-to-one with User) and GET/PUT /api/users/preferences endpoints.

- Backend: create the Visit entity (user, objective name, city, country, coordinates, visit date), unique per user and objective.

- Backend: endpoint to record a visit; award +10 points only on the first visit to an objective.

- Backend: endpoints for profile (GET/PUT, including points) and travel history (countries and objectives, paginated).

- Backend: implement avatar upload with image compression.

- Backend: unit-test preference validation, duplicate-visit points and profile editing.

- Mobile: build the profile screen (header with avatar, name and points; Preferences and History sections).

- Mobile: add edit-profile screen and validation.

- Mobile: design wizard screens with large selectable chips, build the wizard state machine and pre-fill from saved preferences.

- Mobile: build the history screen (countries, then the objectives visited in each country).

- Mobile: design empty and loading states.

### Epic B: Start Adventure and Itinerary (Week 2)

#### Story B2: Trip details (3 pts, Must)

As a traveler, I want to enter destination, dates or duration, and daily start and end times so that the plan fits my schedule.

Acceptance criteria

- Destination search with autocomplete.

- Choose a number of days or a date range; set daily hours.

- Validation for past dates and trips longer than 14 days.

Subtasks

- Integrate places autocomplete.

- Build date and duration picker.

- Create the Trip model and save endpoint.

- Add input validation and error states.

#### Story B3: AI itinerary generation (8 pts, Must)

As a traveler, I want a day-by-day plan generated from my preferences and time so that I do not have to research.

Acceptance criteria

- Itinerary returned within 30 seconds, with a loading experience that shows progress.

- Each day has stops with name, category, short description, suggested duration and opening hours.

- Plan respects daily hours, pace and interests; no stop is scheduled while closed.

- Person can swap, remove or add a stop and the plan recalculates.

- Failures show a retry option, never a blank screen.

Subtasks

- Define the generation prompt and structured JSON schema for the output.

- Fetch candidate places from the maps provider and filter by interests and ratings.

- Build the generation service with timeout, retries and caching.

- Validate output (opening hours, duplicates, realistic durations).

- Implement swap, remove and add stop with re-optimisation.

- Build loading and error UI.

- Create a test set of 10 sample destinations and review quality manually.

#### Story B4: Split-screen itinerary and map (8 pts, Must)

As a traveler, I want the itinerary above and the map below with the fastest route so that I can see what to visit and how to get there.

Acceptance criteria

- Top half shows a scrollable itinerary grouped by day; bottom half shows the map.

- Map shows numbered markers and the optimised route between stops.

- Selecting a stop highlights its marker and centres the map; tapping a marker scrolls the itinerary.

- Day selector switches the displayed route; travel time and distance between stops are shown.

- Draggable divider resizes the two halves; a full-screen map toggle exists.

- Walking, public transport and driving modes are available.

Subtasks

- Build the split layout with draggable divider and gesture handling.

- Integrate the map SDK, markers and polyline rendering.

- Implement route optimisation (order stops to minimise total travel time) per day.

- Synchronise selection between list and map.

- Display travel time, distance and mode selector.

- Show current location and "next stop" navigation button.

- Performance test with 15 stops per day.

### Epic C: AI Guide (Week 3)

#### Story C1: Location detail and story chat (8 pts, Must)

As a traveler, I want to tap "See location" and hear or read the story of the place so that my visit is meaningful.

Acceptance criteria

- "See location" opens a detail view with photo, summary, hours and the guide chat.

- The guide opens with a story of 150 to 250 words, in a friendly storyteller tone.

- The person can ask follow-up questions; answers stay on topic and mention uncertainty rather than inventing facts.

- Conversation history is kept per stop.

- Quick-reply chips: "Tell me more", "Fun facts", "What should I look for?", "Next stop".

Subtasks

- Design chat UI with story card, chips and typing indicator.

- Write the guide system prompt (tone, factual accuracy, length, safety).

- Build the chat endpoint with streaming responses.

- Feed place context (name, coordinates, category, local facts) into the prompt.

- Store messages and restore them on reopening.

- Add moderation and a "report an error" button.

#### Story C2: Voice narration (5 pts, Should)

As a traveler walking around, I want the guide to speak the story so that I can keep my eyes on the place.

Acceptance criteria

- Play, pause, skip 15 seconds and speed control (0.75x to 1.5x).

- Audio continues with the screen locked and while using other apps.

- Transcript highlights text while it is being read.

- Narration is generated or cached so repeated plays are instant.

Subtasks

- Integrate a text-to-speech service and choose two voices.

- Build audio player with background playback and lock-screen controls.

- Synchronise transcript highlighting with playback.

- Cache audio files per stop.

- Optional: voice question input through speech-to-text.

#### Story C3: Artefact photo recognition (8 pts, Could)

As a traveler at a historical site, I want to take a photo of an artefact or monument so that the guide explains what it is.

Acceptance criteria

- Camera button in guide chat opens the camera or gallery picker.

- The app returns an explanation with a confidence statement; low-confidence results ask the person for more details.

- Results are tied to the current location when available to improve accuracy.

- Camera permission is requested with a clear explanation and handled gracefully when denied.

- Images are resized before upload and not stored unless the person saves them.

Subtasks

- Implement camera and gallery capture with permission flow.

- Resize and compress images on device.

- Build the vision endpoint that combines the image with location context.

- Design the result card with "Save to my trip" and "Ask more" actions.

- Create the low-confidence fallback conversation.

- Test on 20 real artefact photos in good and poor lighting.

### Epic D: Group Match (Week 4)

#### Story D1: Group trip and merged itinerary (8 pts, Could)

As a trip organiser, I want to add members and their preferences so that the app builds an itinerary everyone enjoys.

Acceptance criteria

- Organiser adds members by invite link or by entering preferences manually on their behalf (2 to 8 people).

- Each member completes the short preference wizard.

- The merged plan shows a match score and tags each stop with who it suits most.

- Fairness rule: every member has at least one top-interest stop per day.

- Organiser can adjust the plan and regenerate.

Subtasks

- Design group setup screen and member cards.

- Build invite link flow and deep linking.

- Create the group preference model and aggregation algorithm (weighted overlap plus fairness rule).

- Extend the generation prompt to accept multiple profiles.

- Build the match-score UI and stop tags.

- Test with three sample groups with conflicting interests.

### Epic E: Surprise Me (Week 4)

#### Story E1: Mood-based nearby suggestion (5 pts, Should)

As a traveler with free time, I want one tap to get the best place within 2 km that fits my mood so that I can decide instantly.

Acceptance criteria

- Mood picker: curious, relaxed, social, adventurous, hungry, cultural.

- Uses the current location and returns the best place within a 2 km radius, open now.

- Result card shows photo, why it matches, distance and walking time, and a "Take me there" button.

- "Another one" shows the next best result; location permission denial is handled.

- Result is available in under 5 seconds.

Subtasks

- Design mood picker and result card.

- Request and handle location permission.

- Query nearby places, filter by open now and mood mapping, rank by rating and distance.

- Generate a one-sentence "why this" explanation.

- Connect "Take me there" to the map and optional guide story.

- Add check-in for ranking points.

### Epic F: Reviews, Ranking and Release (Week 4)

#### Story F1: Reviews and ranking (5 pts, Should)

As a traveler, I want to review places and trips so that I earn rank and help others.

Acceptance criteria

- Rating (1 to 5), text and optional photos for each visited place; overall trip review.

- Review prompt appears after a trip ends or a stop is checked in.

- Points are awarded according to the ranking rules; rank-up shows a celebratory screen.

- One review per place per trip; reviews can be edited or deleted.

Subtasks

- Design review form and rank-up animation.

- Build review endpoints with validation and rate limits.

- Implement check-in verification by distance.

- Implement ranking engine and ranking events log.

- Update profile to show reviews and progress.

- Add reporting for inappropriate content.

#### Story F2: Quality, accessibility and release (5 pts, Must)

As a product team, we want a stable, accessible beta so that we can gather real feedback.

Acceptance criteria

- No critical or high-severity open bugs; crash-free sessions above 99 percent in testing.

- Screens support dynamic text size, screen readers and sufficient contrast.

- Privacy policy, location and camera permission texts, and data deletion option exist.

- Beta build distributed through TestFlight and Google Play internal testing.

Subtasks

- End-to-end test of the main flows on at least four devices.

- Accessibility audit and fixes.

- Analytics events for the main funnel (sign-up, wizard completed, itinerary generated, guide used).

- Performance review (start-up time, map smoothness, API latency).

- Prepare store listing, privacy policy and beta invitations.

- Final demo and retrospective.

## 8. Week-by-Week Task Board

### Week 1: Foundation, Profile and Preferences (about 18 pts)

- A1 Project setup and design system

- A2 Sign up and login

- A3 Traveler profile and preferences

Sprint goal: a person can register, see their profile and finish the preference wizard.

### Week 2: Itinerary and Map (about 19 pts)

- B2 Trip details

- B3 AI itinerary generation

- B4 Split-screen itinerary and map

Sprint goal: a person gets a generated plan with an optimised route on the map.

### Week 3: AI Guide (about 21 pts)

- C1 Location detail and story chat

- C2 Voice narration

- C3 Artefact photo recognition

Sprint goal: any stop can be explained by the guide in text and voice, with photo recognition working for common landmarks.

### Week 4: Group, Surprise, Reviews and Release (about 23 pts)

- D1 Group Match

- E1 Surprise Me

- F1 Reviews and ranking

- F2 Quality, accessibility and release

Sprint goal: feature-complete beta in testers' hands